**1st Milestone**

*Admin Section work*

*1. User Management. (List, Add, Edit & delete)*

*2. Product Management. (List, Add, Edit & delete)*

*3. CMS section.*

*4. Contact us.*

*5. Faq.*

*6. SiteSettings*

*Front-end Section work*

*1. Signup and signin.(Frontend)*

(i) Registration & activation

(ii)Login

(iii)Forgot pass

*(iv) Edit profile.*

*(v) profile Page*

2. *Contact us*

*3. Faq (Design)*

**2nd Milestone**

*Admin Section work*

*Product Management. (List, Add, Edit & delete) Tue, Wed*

*1. Admin will approve the comic which is uploaded from front-end. Thurs*

*2. Slider Management Tue*

*3. Email Template Management*

*4. Newsletter Management. Mon*

*5. Admin can bulk upload products. Tues(1)*

*6. Admin can make product feature and automatic feature product section (for comic and market street). Mon(1)*

*Front-end Section work*

*1. User can manage product from frontend after registration. Mon(1)*

*(i) Upload product*

*(ii)Edit*

*(iii)Delete*

*(iv) List.*

*2. User can subscribe newsletter. Mon*

*3. Home Page implementation.(Front-end)*

*4. User can bulk upload products.* *Tues(1)*

*5. News section in home page & back end*

***3rd Milestone***

*Front-end Section work*

*1. All products uploaded by admin will display under this section.*

(i) search functionality

(ii) Sort functionality

2. *All products uploaded by user will display under this section.*

*(i) search functionality*

*(ii) Sort functionality*

*3. Detail page of products.*

*(i) Zoom-in functionality in detail page of the product*

*(ii) Show similar product.*

*(iii) report this book functionality*

4.*Future release tab*

*Buyer can purchase product which is for future release.*

*5. New release*

*6. Cart page functionality.*

*7. Messaging system.*

8. *Search Functionality in header*

***4th Milestone***

*Front-end Section work*

*1.Checkout page*

*payment gateway integration and send notification.*

*2. Order history for buyers.*

*3. 9.8 Grading Service*

*4. Seller can see the order of their products which sold out and able to send product to admin.*

*5.Pull List functionality, social share*

*6. Wishlist.*

*Admin Section work*

*1. Admin can change the status of product and pay to seller. Also admin will send a shipping carrier and tracking number to buyer.*

*2. Report in admin section.*

*3. Ability to forward payments to seller of market street books*

4. *Ability to update user orders*

Design

1. Admin

<http://www.phppowerhousedemo.com/webroot/team13/CMSexpectations/admin/index.php?route=sale/seller_percentage/send_book&token=28206dcf2f9bffa5de2e7d27f28bd017>